Project Proposal for the Software-Development Course “Digital Innovation Lab”

“Management & Digital Technologies II” (12 ECTS)

AI Driven Scaling of Strategic Technology Foresight

Rohde & Schwarz

Dr. Andrew Schaefer, Andrew.schaefer@rohde-schwarz.com, +49 151 70650438

(Both product owner and tech contact person)

Background

Strategic technology foresight is not about predicting the future, but about exploring possible futures, to enable us to make the right business and technology decisions today (for some background reading, check out Professor von der Gracht, oder Professor Florence Gaub).

There are some established techniques in the field of technology foresight, such as scenario planning which lend themselves to automation or at the very least, augmentation with large language models / AI.  This enables us for example to explore many more possible futures, than is normally manually feasible (think Dr. Strange in “Endgame”).

We want to explore automated technology foresight within and around the technology domains of Rohde & Schwarz.  How can we identify critical technology drivers and the corresponding capabilities that they enable, and how can we do this at scale?

Objectives

- Identification and collection of a relevant knowledge base, spanning everything from science fiction literature, to latest technology research to the Rohde and Schwarz web-page.  This is critical to ensure groundedness of LLM statements (we want to rather exploit an LLMs capabilities than its knowledge)

- Identification and description of the most important technology drivers. Some examples will include massive multi-sensor networks, mobility (unmanned vehicles, robots and drones), GPU power, receivers in space and so on.   Here it is critical to have a good descriptive structure, e.g. some kind of knowledge tree or knowledge graph

- By making assumptions on how different technology drivers may develop, and also if new drivers enter the playing field, we can create plausible future scenarios, e.g. a day in the life of a spectrum monitoring operator in 2035.  If we do this in a reliable way, we can perform this at scale.

- Lastly we need to analyse the results.  Which scenarios were particularly impactful and how probable are they.  This helps us to map our plan for now so that we are ready when the future arrives!

Scope

The scope is partially already described above.

The target result would be for one product domain to have achieved each of the objectives.  This would be in the form of a presentation or report, describing the results, the roadblocks and hurdles, and ideally the insights we were able to gain.

Ideally a small python library or app has been generated, such that this is not a one off effort, but can be applied to arbitrary further product domains.

Timeframe (rough planning of Sprints)

|  | Key Requirements | Timeframe |
| --- | --- | --- |
| Sprint 0 | Introduction Team/Company/Project, project specification, tool setup | 1 Week |
| Sprint 1 | Coarse system design, first experiments with methods and identification of knowledge bases | 1 Weeks |
| Sprint 2 | End 2 end integration, i.e. the processing chain is complete from scenario description through to UI / App | 3 Weeks |
| Sprint 3 | Iterative improvements of elements of the processing chain. Adding in observability, verifiability, and explainability. | 3 Weeks |
| Sprint 4 | Focus on insights and analysis | 2 Weeks |
| Sprint 5 | Focus on presentation ready results, reporting and outlook | 1 Weeks |
| Sprint 6 | Final presentation / handover | 1 Week |

In your opinion, which skills can students acquire when working on this project?

- Insights into scientific methods of strategic foresight and corresponding business / decision relevance

- Experiences with and challenges of getting maximum benefit from the cognitive capabilities of LLMs in a business / industrial context.

Monitoring and Evaluation

[Describe how progress will be evaluated throughout and at the end of the project. Formulate clear indicators for setting goals and measuring results.]

- The overarching success criteria is whether meaningful and grounded insights can be generated on scale.  A first internal prototype shows that this is possible.  Now we want to let the imaginations of a good group of students fly.

- Beyond this, the task itself, as described in the objectives and sprints, is relatively well “factorized” or decomposed into individual blocks.  Each block will have its own success criteria, e.g. descriptiveness of a knowledge tree, or plausibility / groundedness of scenarios.  Here the students can make experiences with how to apply the “LLM as a judge” paradigm, what the limitations are, but also where the opportunties are

What tools should be used in this project?

[Value Proposition Canvas, design tools, wireframes, technical infrastructure, etc.]

- A value proposition canvas is a good place to start, in particular in achieving a common understanding of motivation and project goals.

- I would expect the students to plan and come up with some kind of SW architecture themselves, but can spar accordingly here.

- For SW and tool development I would expect the students to use python, e.g. through VSCode and Github-Copilot or similar (e.g. cursor).

- Assuming we limit topics to those which are public domain, university LLM infrastructure can be used.  Depending on what the LMU has available, there are opportunities to use R&S IT infrastructure

Will you provide any specific tools?

[Specific management tools (Jira, Confluence, etc.), infrastructure (git, Stash, Bamboo, Jenkins, etc.) or others (Database, Deployment environment, etc.)]

- Given the nature of the agreement, R&S tooling can be used, this would be Jira, Confluence, Gitlab, VSCode.

Which project-related risks and uncertainties exist? How can they be solved/addressed?

- I have already done some technical derisking.  The project is feasible, the question is how far we can get.

- Currently I have no clear picture on IT infrastructure. E.g. do I need to activate R&S IT to generate student external accounts or similar, but I think this is solvable.

Is access to internal data required?

- We should be able to find topics, where internal data is not required.

- To execute this pipeline on a R&S specific topic, it could be useful to integrate some internal data, but actually the main focus is on data which is publicly available anyway, e.g. latest research, tech magazines, publications, sci-fi books and so on.